## Slide 1: Project Cuboid
Robert Baines, Andrew Morgan, Hayley McClintock

## Slide 2: Problem Statement
A cuboid with a dynamic contact surface for adaptable motion and topographic mapping on variable terrains.

## Slide 3: Approach
Construct a cube where 4 faces contain an array of solenoids (or other actuators)
  Solenoids actuate the cube and serve as sensing elements
Soft skin wrapped around the outside to prevent debris from interfering with solenoids in addition to providing better surface for rolling
Incorporation of pressure sensors elastically coupled to solenoids for mapping the environment

## Slide 4: Evaluation
Cuboid will “roll” over an obstacle course
  Make a topographical map based on sensor feedback
  Successfully overcome various elevation obstacles
  Obstacles may include but are not limited to:
    Legos
    Office supplies (pens,paperclips, etc.)
Quality metrics:
  Euclidean error based on ground truth
Notes: Interesting to see the resolution we can get out of the pressure sensors

## Slide 5: Deliverables
10/12
  Order initial testing components
  CAD model and design
  Electronic architecture diagram
  Complete solenoid testing
11/2
  Prototype I constructed
  Sensor calibration
  Testing plan
12/3
  Final cube finished
  Achieve topographical mapping
  Locomote over obstacle course

## Slide 6: Resources
Solenoids (20 at $7.99 each)
Arduino or other microcontroller with peripherals
  Megan 2560 for required number of inputs
Relay arrays (25 at $2 each)
  Reduction to 5 if desired
IMU ($20)
  Prior calibration required
  Key component to sensing acceleration based on actuation input
Pressure sensors (25 at $8 each)

## Slide 7: Cubes in the literature
[Romanishin et al.]
[Gajamohan et al.]